## Slide 1
Introduction to the New Campus ERP
Engage. Renew. Advance.
March 22nd, 2017
UWinsite

## Slide 2
Today’s Presenters
Engage. Renew. Advance.
Deloitte.
Bruce Adams – Deloitte Project Manager
Director in Deloitte’s National Education Practice with 6 years of PSFT implementation experience and 10+ years Strategic Advisory for Higher Ed and K-12
Experience in organizational and operational effectiveness as well as innovation incubators and student recruitment in Higher Ed..
Georgian College
Ryerson University
Windsor University
Northern Ontario School of Medicine
Key Clients
Mark DiNello– Deloitte Project Director
Director in our Technology Practice focused on Higher Education
Over the past 14 years he has led the implementation of applications, technical assessments and strategies, and service management engagements for Higher Education
University of B.C.
McMaster University
Queen’s University
Ryerson University
Seneca College
Key Clients

## Slide 3
Project Background
The Vision
The Solution
Project Management
Governance
The Team
Risk Management
Change Management
Agenda
Engage. Renew. Advance.

## Slide 4
Engage. Renew. Advance.
UWinsite
Project Background
Where are we now? Why this project?

## Slide 5
Where are we now?
Why an enterprise technology project?
Engage. Renew. Advance.
Higher risk due to unsupported system (e.g. Finance)
Aging systems lack features and functionality
Decreased student engagement and enrollment
Manual workarounds in place are not sustainable; uptime, security, performance and privacy

## Slide 6
More consistent and improved user experience for students
Stronger student network to support learning and transitioning
Complement to other initiatives to enhance student services
Provide an Exceptional Undergraduate Experience
More robust tracking of student progress
Enhanced tools to manage research grants more efficiently
Flexibility and visibility allows for more focus on research
Pursue Strengths in Research and Graduate Education
More cohesive view of relevant, timely and accurate data
Less administrative burden through workflow and self-service
Supports goal of providing increased value-added services
Recruit and Retain the Best Faculty and Staff
Improved ability to track and provide insight to partner data
Strengthens campus relationships with community stakeholders
Supports efforts to enhance regional social / economic health
Engage in Community Partnerships
Flexibility to meet varying student profiles and programs
Improved experience and services to International students
Enhanced communication tools, tracking and reporting
Promote International Engagement
Engage. Renew. Advance.
University of Windsor Strategy
Alignment of Uwinsite priorities

## Slide 7
The Vision
What is the final destination?
UWinsite
Engage. Renew. Advance.

## Slide 8
Where are we going?
Guided by key principles
Engage. Renew. Advance.
Best Practice Driven
Scalable
Sustainable
Student-centric
Strategic Alignment

## Slide 9
https://vimeo.com/174287707
Engage. Renew. Advance.
The art of the possible
Through the eyes of a student
Notes: highereducation

## Slide 10
We believe that each of these words are both Objectives and Actions and that they are aligned with the UWindsor’s vision
Engage. Renew. Advance.
The vision simplified
Objectives and a destination
Engage. Renew. Advance.

## Slide 11
Engage. Renew. Advance.
The UWinsite Solution
It’s all about the experience
UWinsite

## Slide 12
What is in Scope
Replace and redesign
Engage. Renew. Advance.
System | Scope | Product
Student Information System (SIS) | Replacement | PeopleSoft Campus Solutions 9.2
Financial Information System (FIS) | Replacement | Oracle Fusion Hyperion
Customer Relationship Management (CRM) System | New | Oracle CX Eloqua Service Cloud
The following Oracle PeopleSoft and Cloud solutions will be implemented for this project:

## Slide 13
Student-centric solution
Making your academic life easier
Engage. Renew. Advance.
PeopleSoft Campus Solutions
Accept an Offer
Class Search – add favorites
Class Search – add to shopping cart
Shopping Cart – enroll
View My Classes – see conflicts
Course Requirements Alerts
Drop Class
View Class Schedule
Student Finance – make a payment
Financial Aid – see disbursements
Task Lists
Etc…

## Slide 14
Student-centric solution
Making your academic life easier
Engage. Renew. Advance.
https://youtu.be/qIyo1nfol9E

## Slide 15
Campus Administration
Modernizing your workplace
Engage. Renew. Advance.
Campus Solutions
Block enroll students
Automated class waitlist processing
Integrated real-time degree audit
Effective Dating – maintains full history of all changes
Integrated transfer credit articulation rules and evaluation
Accessible anywhere/anytime

## Slide 16
University Financials, Planning & Budgeting
Creating capacity, insight and foresight
Engage. Renew. Advance.
Fusion & Hyperion Cloud
Modern, Intuitive User Experience
Mobile Financial Management Tools
Integrated business intelligence and compliance reporting
Real-Time, Self-Service Reporting and Analysis
Integrated University-wide Planning, Budgeting and Management Reporting Process
Control over Costs and Visibility into Commitments

## Slide 17
Customer Relationship Management
Relevant and timely engagement
Engage. Renew. Advance.
CX Cloud
Eloqua Marketing Cloud
  Personalize communication using Digital Body Language
  Manage Events and send calendar invites
  Create multi channel communication based on audience preference
  Track and monitor campaigns to improve ROI
Service Cloud
  Provide Multi Channel comprehensive Inquiry Management
  Provide integrated Knowledge Management
  Integrate Student Campus Information

## Slide 18
Project Management
Approach & Timelines
UWinsite
Engage. Renew. Advance.

## Slide 19: The Deloitte Methodology A partnership model supported by a proven approach
  Industry-specific process modeling solution
  Comprehensive tool
Leading Processes: IndustryPrint TM
  Tools to accelerate the solution design, test and deployment
Tools & Accelerators
  Provides work products, deliverables
  Total Campus is structured in disciplines and phases
Method: Total Campus Methodology TM
Engage. Renew. Advance.

## Slide 20
Fit-Gap
High-level Project Timeline
An intense multi-threaded approach
Engage. Renew. Advance.

## Slide 21
Business Process Analysis
Scoping Tables, RICE,
Project Estimation Tool
Budget Summary
Project Plan
Project
Charter
(WP2)
Key Activities
Executive and Business Workshops
Focus Groups
Fit-Gap Analysis
Rollout plan and strategies
Evaluate Options
Scope Definition
Implementation Plan
Communicate and Approve
Key Deliverables
Fit-Gap assessment
Technology Assessment
Application map with integration requirements strategy
Process and control requirements
Resourcing model
Project plan
Benefits analysis
Functional and technical scope
Roles and responsibilities
Strategy for identified Gaps
Proven approach and toolset to define scope, timeline, and resources
Hands-on with stakeholders and project team
Seamless across all business requirements
Stakeholder alignment
Delivering a foundation for the implementation project to succeed
Phase 1: Visioning and Fit-Gap
Measuring the distance between us and our vision
Engage. Renew. Advance.

## Slide 22
How will we get there?
Strengthening success through governance
UWinsite
Engage. Renew. Advance.
Notes: Brian

## Slide 23
Project Governance Model
Clear lines of accountability
Engage. Renew. Advance.
Model will establish clear framework for decision making and escalation
Notes: Brian? Talks though this?

## Slide 24
Project Team
Deliberate Design
UWinsite
Engage. Renew. Advance.
Notes: Bruce

## Slide 25
Engage. Renew. Advance.
Project Team Design
“Two in a Box”

## Slide 26
Engage. Renew. Advance.
Risk Mitigation & Management
Anticipation, planning and culture
UWinsite

## Slide 27: Risk Mitigation & Management Safeguarding all program dimensions
Engage. Renew. Advance.
Technology
Process / Policy
Management
Project
Change
Data quality & Conversion
3rd System Integration
Complex Reporting
System Performance
Redundant Process
Disparate Approvals Process
Lack of Standardization
Legacy Policies
Leader endorsement
Executive Decisions
Empowerment of staff
Skillset/Turnover
Sustainment Model readiness
Project timelines
Dependency with other streams
Critical Path Execution
Business Cycle Changes
Timely Escalations
Resistance to Change
Timely Communication
Knowledge transfer
Lack of Stakeholder Consultation during Design
UWinsite

## Slide 28
Change Management
Scope and Approach
UWinsite
Engage. Renew. Advance.

## Slide 29
New skills required
Tasks eliminated for a role
Change in behavior/culture
Change in accountability or reporting relationship
Change in where work is completed
Change in how work gets done
Change in data sources/inputs
Change in reports/outputs
Change in frequency of work
Change in communication or interaction
Change in customer/vendor interaction?
Change in application or tools required to complete tasks
Features being added or removed
Change from a manual task to automated
People
Change in the rules required to guide decisions, behaviors
Change in procedure for completing tasks, processes
Change in contract or policy
Process
Policy
Technology
Managing Change
Transition across multiple areas
Engage. Renew. Advance.

## Slide 30
Next Steps
Starting the journey together
UWinsite
Engage. Renew. Advance.

## Slide 31
Deloitte.
Engage. Renew. Advance.
UWinsite